AGENDA

REGULAR MEETING

OF THE

SUSQUEHANNA COUNTY HOUSING AND REDEVELOPMENT

AUTHORITY

 JUNE 14, 2023

 TURNPIKE TERRACE APTS, SUSQUEHANNA

----------------------------------------------------------

**NEXT MEETING- JULY 12, 2023 CENTRAL OFFICE**

**ITEM I** - APPROVAL OF MINUTES – MAY 10, 2023

**ITEM II** - APPROVAL OF BILL LISTS:

 Susquehanna County SCP/CDBG Programs

 Redevelopment Authority Revolving Account

 Home/H&CD

 PHARE Accounts Section 8 Housing Choice Voucher

 Turnpike Terrace Apartments

 William Penn Apartments

 Howard J. Emerson Apartments

 Prospect Park Apartments

 Central Office Revolving Account

 Harford Village Apartments

 Emerson Southgate Apartments

 New Milford Creekside Apartments

 **REDEVELOPMENT AUTHORITY**

**ITEM III** - SUSQUEHANNA COUNTY CDBG

 **2019 CDBG**-

 **Housing Rehab**- In Progress

 **2020 CDBG-**

**Oakland Westfall Sidewalks-** Waiting on Engineering Design- Plans were submitted to PennDot for review

 **2021 CDBG –** Hop Bottom Sidewalks- **-** Boland’s has completed Phase 2 and working on punchlist items.

-Oakland Community Park-Pour in place safety play surface will be after playground equipment is installed by Borough.

 -Great Bend Community Park-Play equipment is ordered

 -New Milford Water Meter Pits- Bid opening held 6/9

-Susquehanna E. Church St Curbing- Awaiting start date from Boland’s

**2022 CDBG**- Broad Avenue paving – Awaiting start date from Wayco Inc.

 Lanesboro Sidewalks- Delta Engineering is working on the design.

**2023 CDBG-** 1st Required public Hearing held on June 7th. 2023 Allocation will be $250,700

 **ITEM IV-** NEIGHBORHOOD STABILIZATION PROGRAM(NSP)

 Updates- **526 Hudson Street**- Rented -

 **735 Hudson Street**-Notice was given by tenant that they will be moving out at end of June. We are notifying Section 8 tenants of availability.

 **408 Susquehanna St**- We had an inquiry on selling the vacant lot we have been maintaining since demolishing the blighted home that was located there.

**ITEM V** –  **PHARE PROJECTS-**

 **1. PHARE NSP Program-**

 417 Susquehanna St- Rented

 2. **PHARE HOUSING REHAB**- In progress. Three homes left.

  **3.** **PHARE HALLSTEAD HOUSING-**  Update

 **4**. **PHARE 2019 NEIGHBORHOOD STABILIZATION**- Prospect Street property- On hold

 **5. PHARE 2021-** $420,000 for neighborhood stabilization- New Milford properties update- Lead & Asbestos inspections scheduled, which are Needed prior to demolition

**ITEM VI**- **OTHER BUSINESS FOR REDEVELOPMENT**

ERAP 2- Assisted 211 renters to date in SCHRA covered Communities. Four new clients and 20 recertifications for May.

### HOUSING AUTHORITY

**ITEM VII** SECTION 8, CERTIFICATE & VOUCHER PROGRAM

 -Status – 83 % leased

**ITEM VIII** - TURNPIKE TERRACE APARTMENTS

 -Status

 - Parking Lot Resealing/Resurfacing bids

 - Maintenance Report

**ITEM VIX** - WILLIAM PENN APARTMENTS

-Status Report

- Parking Lot Resealing/Resurfacing bids

-Maintenance position being advertised

-Maintenance Report

**ITEM X**- PROSPECT PARK APARTM ENTS

 -Status

 - Parking Lot Resealing/Resurfacing bids

 -Maintenance Report

**ITEM XI** - HOWARD J. EMERSON APARTMENTS

 -Status

 - Parking Lot Resealing/Resurfacing bids

 -Maintenance Report

**ITEM XII-** EMERSON SOUTHGATE APARTMENTS

 -Status

 - Parking Lot Resealing/Resurfacing bids

 -Maintenance Report

**ITEM XIII**- HARFORD VILLAGE APARTMENTS

 -Status

 - Parking Lot Resealing/Resurfacing bids

 -Maintenance Report

**ITEM XIV** – NEW MILFORD CREEKSIDE APARTMENTS

 -Status

 - Parking Lot Resealing/Resurfacing bids

 -Maintenance Report

**ITEM XV-** OTHER BUSINESS

 Reschedule July board meeting

 Website Hosting

**ITEM XVI** - PUBLIC COMMENT-