AGENDA

REGULAR MEETING

OF THE

SUSQUEHANNA COUNTY HOUSING AND REDEVELOPMENT

AUTHORITY

JULY 10, 2024

CENTRAL OFFICE, MONTROSE

----------------------------------------------------------

**NEXT MEETING- AUGUST 14, 2024 PROSPECT PARK APTS., SUSQUEHANNA**

**ITEM I** - APPROVAL OF MINUTES – JUNE 12, 2024

**ITEM II** - APPROVAL OF BILL LISTS:

Susquehanna County SCP/CDBG Programs

Redevelopment Authority Revolving Account

Home/H&CD

PHARE Accounts Section 8 Housing Choice Voucher

Turnpike Terrace Apartments

William Penn Apartments

Howard J. Emerson Apartments

Prospect Park Apartments

Central Office Revolving Account

Harford Village Apartments

Emerson Southgate Apartments

New Milford Creekside Apartments

**REDEVELOPMENT AUTHORITY**

**ITEM III** - SUSQUEHANNA COUNTY CDBG

**2020 CDBG -**

Oakland Westfall Sidewalks**-** Bids due July 10th and opening at Oakland Borough July 11 meeting.

**2021 CDBG -**

-New Milford Water Meter Pits- Complete

**2022 CDBG -**

-Lanesboro Sidewalks – Contract awarded Torto Construction Binghamton NY $72,079 Start Date July 15, 2024

-Lanesboro Demolition- Complete

**2023 CDBG -**

Allocation is $250,700. Projects approved by commissioners and DCED: Demolition at 640 Main Street in Thompson Borough and paving of Erie St in Forest City Borough. Contract executed March 15, 2024. Environmental review complete.

Awaiting release of funds.

**2024 CDBG –**

1st Public Hearing held May 31, 2024 4:00 pm Central Office. Allocation amount $249,095.00. Letters have been sent to the Municipalities requesting eligible projects. Project proposals have started to come in. Final date to accept proposals is July 31 2024.

**ITEM IV-** **NEIGHBORHOOD STABILIZATION PROGRAM(NSP)**

Updates- 526 Hudson Street- Rented

735 Hudson Street- Rented

408 Susquehanna St- Vacant Lot

**ITEM V** –  **PHARE PROJECTS**

1.PHARE NSP PROGRAM

417 Susquehanna St.- Rented

2. PHARE HALLSTEAD HOUSING**-**  75 Franklin St update

3. PHARE 2019 NEIGHBORHOOD STABILIZATION-

Prospect Street property- On hold

4. PHARE 2021**-**  $420,000 for neighborhood stabilization

New Milford properties update

5. PHARE 2022- $200,000 for Housing Rehabilitation- In progress. 4 contracts awarded

to date. 1 rehab complete.

PHARE 2023 funding awarded for New Milford

**ITEM VI** –  **WHOLE HOME REPAIR PROGRAM**

**-**$272,091for Home Rehab Program, $31,565 Workforce Development (First Lead Training complete)

-3 housing rehab contracts awarded to date.

**ITEM VII**- **OTHER BUSINESS FOR REDEVELOPMENT**

**OAKLAND WATER AUTHORITY SMALL WATER/SEWER AUTHORITY-**  Statewide Aqua awarded contract for water tank refurbishment.

**New Milford Johnston St Multimodal-** Update- temporary repairs approved, additional funding secured from Keystone Communities - waiting on Engineering Design for temporary repairs and release of Keystone Funding.

Resolution 07-10-24-01- Authorization to Submit Keystone Communities Application on behalf of New Milford Borough.

**DCED MULTIMODAL MAIN STREET NEW MILFORD SIDEWALKS**-

Contract awarded to Garnett Excavating for $170,000.00 for new sidewalks- Dollar General to Johnston St.

SUSQUEHANNA IRA REYNOLDS PEDESTRIAN CROSSING-

SCHRA will administer Federal Highway Planning Grant and HUD pedestrian crossing grant on behalf of Susquehanna Borough-In Contracting phase

### HOUSING AUTHORITY

**ITEM VII** SECTION 8, CERTIFICATE & VOUCHER PROGRAM

-Status – 78 % leased

-SEMAP Performance Report

**ITEM VIII** - TURNPIKE TERRACE APARTMENTS

-Status

-Management Review Closed out

-NSPIRE Inspection August 8

- Maintenance Report

**ITEM VIX** - WILLIAM PENN APARTMENTS

-Status Report

-Maintenance Report

**ITEM X**- PROSPECT PARK APARTM ENTS

-Status

-Maintenance Report

**ITEM XI** - HOWARD J. EMERSON APARTMENTS

-Status

-Maintenance Report

**ITEM XII-** EMERSON SOUTHGATE APARTMENTS

-Status

-Maintenance Report

**ITEM XIII**- HARFORD VILLAGE APARTMENTS

-Status

-Maintenance Report

**ITEM XIV** – NEW MILFORD CREEKSIDE APARTMENTS

-Status

-PHFA Physical Inspection Results

-Maintenance Report

* **ITEM XV-** OTHER BUSINESS

Retirement Plan Meeting 7/9- New Milford Creekside

**ITEM XVI** - PUBLIC COMMENT-