AGENDA

REGULAR MEETING

OF THE

SUSQUEHANNA COUNTY HOUSING AND REDEVELOPMENT

AUTHORITY

JUNE 11, 2025

TURNPIKE TERRACE APARTMENTS, SUSQUEHANNA

----------------------------------------------------------

**NEXT MEETING- JULY 9, 2025 CENTRAL OFFICE, MONTROSE**

**ITEM I** - APPROVAL OF MINUTES – MAY 14, 2025

**ITEM II** - APPROVAL OF BILL LISTS:

 Susquehanna County SCP/CDBG Programs

 Redevelopment Authority Revolving Account

 Home/H&CD

 PHARE Accounts

 Turnpike Terrace Apartments

 William Penn Apartments

 Howard J. Emerson Apartments

 Prospect Park Apartments

 Central Office Revolving Account

 Harford Village Apartments

 Emerson Southgate Apartments

 New Milford Creekside Apartments

 Section 8 Housing Choice Voucher

 **REDEVELOPMENT AUTHORITY**

**ITEM III** - **SUSQUEHANNA COUNTY CDBG**

 **2023 CDBG -**

 **-**Paving Erie Street Forest City- Re-Bid opening will be June 11, 2025 with increased scope of work

 -Demolition 640 Main Street Thompson- Awaiting Fall Tax Sale

**2024 CDBG -**

-Replace Sidewalks along Center St from Erie to Railroad Street, Forest City Borough- Bid opening scheduled for June 11, 2025

 -Paving Depot Street Lanesboro Borough- complete

 -Housing Rehab-Startup Phase

 **2025 CDBG-** Letters sent to municipalities requesting eligible projects. 1st public Hearing held 5/30.

**ITEM IV-** **NEIGHBORHOOD STABILIZATION PROGRAM(NSP)**

 Updates- 526 Hudson Street- Leased

 735 Hudson Street- Leased

 408 Susquehanna St- Sold

**ITEM V** –  **PHARE PROJECTS**

1.PHARE NSP PROGRAM

 417 Susquehanna St.- Rented

 2. PHARE HALLSTEAD HOUSING**-**  75 Franklin St- Both units leased

 3. PHARE 2019 NEIGHBORHOOD STABILIZATION-

 Funding to be used for New Milford duplexes (Transferred from Prospect St)

 4. PHARE 2021**-**  $420,000 for neighborhood stabilization

 To assist with construction of New Milford Duplexes

 5. PHARE 2022- $200,000 for Housing Rehabilitation- In progress. 7 contracts awarded

 to date. 5 rehab complete. 0 pending inspections

 6. PHARE 2023 funding approved for New Milford Duplexes -$1 million

 7. PHARE 2024- Application submitted 11/15/2024 for $335,000 to be used for Housing Rehab. Approvals expected this summer

**ITEM VI** –  **WHOLE HOME REPAIR PROGRAM**

 **-**$272,091 approvedfor Home Rehab Program - 12 housing rehab contracts awarded to date- 6 homes Complete. 3 homes pending inspections.

**ITEM VII**- **OTHER BUSINESS FOR REDEVELOPMENT**

 **-New Milford Johnston St Bridge Multimodal Grant-**

 Construction in progress.

**-Susquehanna Ira Reynolds Pedestrian Crossing**-

 Delta Engineering has the Planning study underway- preliminary design complete. Public hearing to discuss the design will be held at the Borough’s June 11 meeting.

-**Main Street Matters:**

DCED has issued the fully executed contract in the amount of $385,000 to assist with construction of New Milford Duplex Project.

### HOUSING AUTHORITY

**ITEM VII** SECTION 8, CERTIFICATE & VOUCHER PROGRAM

 -Status – 73 % leased

**ITEM VIII** - TURNPIKE TERRACE APARTMENTS

 -Status

 - Maintenance Report

**ITEM VIX** - WILLIAM PENN APARTMENTS

-Status Report

 -Maintenance Report

**ITEM X**- PROSPECT PARK APARTM ENTS

 -Status

 -Maintenance Report

**ITEM XI** - HOWARD J. EMERSON APARTMENTS

 -Status

-Appliance Upgrade project/ Donation request.

-Shed project

 -Maintenance Report

**ITEM XII-** EMERSON SOUTHGATE APARTMENTS

 -Status

 -Shed project

 -Maintenance Report

**ITEM XIII**- HARFORD VILLAGE APARTMENTS

 -Status

 -Maintenance Report

**ITEM XIV** – NEW MILFORD CREEKSIDE APARTMENTS

 -Status

 -Maintenance Report

**ITEM XV-** OTHER BUSINESS

 Bank Signature Card update

**ITEM XVI** - PUBLIC COMMENT-