AGENDA

REGULAR MEETING

OF THE

SUSQUEHANNA COUNTY HOUSING AND REDEVELOPMENT

AUTHORITY

APRIL 15, 2026

CENTRAL OFFICE, MONTROSE

----------------------------------------------------------

NEXT MEETING- MAY 13, 2026 WILLIAM PENN APTS, FOREST CITY

ITEM   I - APPROVAL OF MINUTES – March 11, 2026

ITEM  II - APPROVAL OF BILL LISTS:

Susquehanna County SCP/CDBG Programs

Redevelopment Authority Revolving Account

Home/H&CD

PHARE Accounts

Turnpike Terrace Apartments

William Penn Apartments

Howard J. Emerson Apartments

Prospect Park Apartments

Central Office Revolving Account

Harford Village Apartments

Emerson Southgate Apartments

New Milford Creekside Apartments

Section 8 Housing Choice Voucher

REDEVELOPMENT AUTHORITY

ITEM III - SUSQUEHANNA COUNTY CDBG

2023 CDBG -

-Demolition 640 Main Street Thompson- SCHRA has acquired the property as a preferred bidder at January 21  Susquehanna County Tax Sale.  Demolition Bid opening held April 14.

2024 CDBG -

-Housing Rehab- Start up phase.

2025 CDBG-  Contract approved

-Lanesboro Community Facility Improvements- Bid phase

-Hop Bottom- S. Center St Sidewalks -Final Design Phase

ITEM IV- 	NEIGHBORHOOD STABILIZATION PROGRAM(NSP)

Updates- 526 Hudson Street- Leased   UGI expects to install gas line by end of mo.

735 Hudson Street- Leased

417 Susquehanna St- Rented

75/77 Franklin St- Rented

ITEM V – 	  PHARE PROJECTS

1. PHARE 2019 ($500,000) and 2021 ($420,000) NEIGHBORHOOD STABILIZATION-

Pre-construction meeting is scheduled for Friday April 17th at 9am at the site.

2. PHARE 2022- 	$200,000  for Housing Rehabilitation- In progress. 7 contracts awarded

to date.  6 rehab complete.

3.  PHARE 2023-$1 million-  New Milford Duplexes

4. PHARE 2024- $325,000  for Housing Rehab.

Startup Phase

5. PHARE 2025- Application submitted 11/20- Proposal   submitted for additional duplex housing in the amount of $500,000.

ITEM VI – 	  WHOLE HOME REPAIR PROGRAM

-$272,091  Housing Rehab Program -  13 homes Assisted.

ITEM VII-	OTHER BUSINESS FOR REDEVELOPMENT

-New Milford Johnston St Bridge Multimodal Grant-

Remaining funds approved to be used for the Maple Street bridge  emergency repairs.

Preparing to re-bid.

-Susquehanna Ira Reynolds Pedestrian Crossing-

Planning study complete –   Plans being finalized for bidding.

-Main Street Matters:

$385,000 -New Milford Duplex Construction.

-Transportation Set Aside Grant (TASA)

PennDot is reviewing $1.5 million application for sidewalks from the Susquehanna Community School District to connect to Lanesboro Borough along Jail Hill.

-Notice of DCED Remote Monitoring

### HOUSING AUTHORITY

ITEM VII   SECTION 8, CERTIFICATE & VOUCHER PROGRAM

-Status –   76% leased

-Resolution 04-15-26-11  SEMAP Resolution

ITEM VIII -   TURNPIKE TERRACE APARTMENTS

-Status

- Maintenance Report

ITEM VIX -   WILLIAM PENN APARTMENTS

-Status Report

-NSPIRE Inspection conducted February 13th.

-Maintenance Report

ITEM X-   PROSPECT PARK APARTM ENTS

-Status

-Maintenance Report

ITEM XI  - HOWARD J. EMERSON APARTMENTS

-Status

-Maintenance Report

ITEM XII-  EMERSON SOUTHGATE APARTMENTS

-Status

-Maintenance Report

ITEM XIII- HARFORD VILLAGE APARTMENTS

-Status

-Door Entry System Upgrade

-NSPIRE Inspection Notice

-Maintenance Report

ITEM XIV – NEW MILFORD CREEKSIDE APARTMENTS

-Status

-Maintenance Report

ITEM XV- OTHER BUSINESS

-HARIE Safety Inspection April 20th

-Audit submission

ITEM XVI -   PUBLIC COMMENT-