AGENDA

REGULAR MEETING

OF THE

SUSQUEHANNA COUNTY HOUSING AND REDEVELOPMENT

AUTHORITY

SEPTEMBER 9, 2026

HARFORD VILLAGE APTS., HARFORD

----------------------------------------------------------

NEXT MEETING- OCTOBER 14, 2026 CENTRAL OFFICE, MONTROSE

ITEM   I - APPROVAL OF MINUTES – AUGUST 12, 2026

ITEM  II - APPROVAL OF BILL LISTS:

Susquehanna County SCP/CDBG Programs

Redevelopment Authority Revolving Account

Home/H&CD

PHARE Accounts

Turnpike Terrace Apartments

William Penn Apartments

Howard J. Emerson Apartments

Prospect Park Apartments

Central Office Revolving Account

Harford Village Apartments

Emerson Southgate Apartments

New Milford Creekside Apartments

Section 8 Housing Choice Voucher

REDEVELOPMENT AUTHORITY

ITEM III - SUSQUEHANNA COUNTY CDBG

2024 CDBG -

-Housing Rehab- 4 eligible applicants to date.

2025 CDBG-  Contract approved

-Lanesboro Community Facility Improvements- HVAC Contract awarded to T.E. Spall   is complete. Second phase of project underway to purchase bathroom construction materials.

-Hop Bottom- S. Center St Sidewalks -Final Design Complete. Bid opening to be held in late Fall for Spring 2027 construction

2026 CDBG- First Public Hearing held 5/12  and project request letters sent to Municipalities. Commissioners approved applying for sidewalk reconstruction in Lanesboro Borough. Second public hearing scheduled for October 1, 2026 at 4:00 pm in the New Milford Creekside Community Room.

ITEM IV- 	NEIGHBORHOOD STABILIZATION PROGRAM(NSP)

Updates- 526 Hudson Street- Leased   Furnace Rebate Received.

735 Hudson Street- Leased

417 Susquehanna St- Vacant

75/77 Franklin St- Rented

ITEM V – 	  PHARE PROJECTS

1. PHARE 2019 ($500,000) and 2021 ($420,000) New Milford Duplex Housing- Project underway

2. PHARE 2022- 	$200,000  for Housing Rehabilitation- Complete  8 rehabs completed.

3.  PHARE 2023-$1 million-  New Milford Duplexes  - Project underway

4. PHARE 2024- $325,000  for Housing Rehab. 3 eligible applicants to date. 1 Project complete.

5. PHARE 2025- $335,000 for additional duplex housing.

ITEM VI – 	  WHOLE HOME REPAIR PROGRAM

-$272,091  Housing Rehab Program – Complete. 14 homes Assisted.

ITEM VII-	OTHER BUSINESS FOR REDEVELOPMENT

-New Milford Johnston St Bridge Multimodal Grant-

Remaining funds approved to be used for the Maple Street bridge  emergency repairs.

Engineering re-design and permitting underway for re-bidding of project.

-Susquehanna Ira Reynolds Pedestrian Crossing-

Garnett Excavating has begun construction of the parking lot. Railroad expected to begin their portion of the construction in Mid September. Anticipated completion of the project is Summer 2027.

-Main Street Matters:

$385,000 -New Milford Duplex Construction- Underway

-Transportation Set Aside Grant (TASA)

$1.5 million application submitted to PennDot for sidewalks from the Susquehanna Community School District along Rt 171(Jail Hill) to connect to Lanesboro Borough.   Application approved.

DCED CDBG Monitoring- Monitoring Complete for 2018-2020 CDBG.

### HOUSING AUTHORITY

ITEM VII   SECTION 8, CERTIFICATE & VOUCHER PROGRAM

-Status –   75% leased

ITEM VIII -   TURNPIKE TERRACE APARTMENTS

-Status

-Hot water heater project

-Automatic Contract Rent Increase paperwork submitted to HUD

- Maintenance Report

ITEM VIX -   WILLIAM PENN APARTMENTS

-Status Report

- Automatic Contract Rent Increase submitted to HUD

-Management Review Scheduled for 9/14

-Maintenance Report

ITEM X-   PROSPECT PARK APARTM ENTS

-Status

-Contract Rent Increase Paperwork submitted to HUD

-Maintenance Report

ITEM XI  - HOWARD J. EMERSON APARTMENTS

-Status

-Maintenance Report

ITEM XII-  EMERSON SOUTHGATE APARTMENTS

-Status

-PHFA Physical Inspection

-Maintenance Report

ITEM XIII- HARFORD VILLAGE APARTMENTS

-Status

-Contract Rent Increase submitted to HUD

-Maintenance Report

ITEM XIV – NEW MILFORD CREEKSIDE APARTMENTS

-Status

-Maintenance Report

ITEM XV- OTHER BUSINESS

-  Central Office Front porch project

- Car Quotes

ITEM XVI -   PUBLIC COMMENT-